### Project Scope Statement

The TechHub Commercial Office Complex project involves the design, construction, and commissioning of a modern commercial office building intended to serve as TechHub’s primary corporate office.

### In-Scope

The project scope includes the following:

#### 1. Building Size

- Total gross floor area: 10,000 square meters

- Designed to accommodate TechHub’s current operations and projected growth over the next 5–10 years

#### 2. Number of Floors

- 6 floors total

  - Ground floor: reception, lobby, security, shared meeting spaces

  - Floors 1–5: office spaces and departmental work areas

#### 3. Types of Office Spaces

- Open-plan office areas for teams

- Private offices for executives and senior management

- Conference and meeting rooms (small, medium, and boardroom-sized)

- Collaboration zones and breakout areas

- IT/server rooms and support spaces

- Staff amenities (cafeteria, restrooms, lounges)

#### 4. Sustainability & Design Standards

- Energy-efficient lighting and HVAC systems

- Use of sustainable and locally sourced construction materials where possible

- Water-saving plumbing systems

- Design aligned with modern commercial building standards

- Compliance with local building codes, health, safety, and environmental regulations

#### 5. External Works

- Parking spaces for staff and visitors

- Landscaping and external lighting

- Security systems (CCTV, access control)

### Out of Scope

To avoid scope creep, the following are not included in this project:

- Purchase of land (assumed already acquired)

- Interior personalization for future tenants (if any)

- Ongoing building operations and maintenance post-handover

### Scope Assumptions

- All required permits and approvals will be obtained on time

- Construction materials and labor will be available as scheduled

- No major design changes after the design approval phase

### Scope Constraints

- Fixed budget of approximately $24.5 million

- Project duration capped at 20 months

- Compliance with regulatory and environmental standards